# Open Questions Documentation

By Darla Poling

7/9/2026

Version 1.0

# Overview:

This document accompanies the Business Requirements Document (BRD) v1.1 for the Employee Equipment Request Modernization project. It captures how open questions from the BRD were categorized and resolved to enable downstream artifacts, specifically the Requirements Traceability Matrix (RTM).

# Summary of Results:

| Total Open Questions | Blocking | Non-Blocking | Assumptions Made |
| --- | --- | --- | --- |
| 10 | 6 | 4 | 6 |

# Open Questions:

- Who is the designated approver for non-standard equipment requests?

- What specifically qualifies as “standard” versus “non-standard” equipment?

- Should HR be notified when equipment is marked Completed?

- Should the system allow requests submitted fewer than five business days before the start date, and if so, under what conditions?

- What specific reports and data fields does leadership need in the basic reporting view?

- Should managers receive automated notifications when a request’s status changes?

- What is HR’s specific role in this process, if any?

- Should new employees receive any communication or visibility into their equipment status?

- What is the process when a request is Cancelled — who can cancel and why?

- Which existing company tools are expected to support this process?

# Analysis:

To deal with these open questions, I have decided to make assumptions for blocking questions and leave them unresolved if they are non-blocking questions. Blocking questions prevent forward progress because a requirement, workflow, or downstream artifact (like an FR, TR, or test case) cannot be precisely defined without an answer. Non-Blocking questions are those where the project can proceed without resolution, either because the question relates to a feature outside the current scope, or because the answer does not affect core requirements.

| Number | Open Question | Blocking or Non-Blocking | Handling | Reason | Action Required |
| --- | --- | --- | --- | --- | --- |
| 1 | Who is the designated approver for non-standard equipment requests? | Blocking | Assume the approver is the department manager. | Needed for workflow and FRs. | HR Department |
| 2 | What specifically qualifies as “standard” versus “non-standard” equipment? | Blocking | Assume standard equipment includes items listed in BRD: a laptop, monitor, headset, keyboard, mouse, docking station, or access badge. | Needs to be resolved for BR-005. | IT Department |
| 3 | Should HR be notified when equipment is marked Completed? | Non-blocking | Leave unresolved. | Not needed for core requirements. | N/A |
| 4 | Should the system allow requests submitted fewer than five business before the start date, and if so, under what conditions? | Blocking | Assume the system does not allow late submissions. | Needed for BR-010. | HR Department |
| 5 | What specific reports and data fields does leadership need in the basic reporting view? | Blocking | Assume leadership needs total request count, volume, and fulfillment metrics. | Needed for BR-012 | N/A |
| 6 | Should managers receive automated notifications when a request’s status changes? | Non-blocking | Leave unresolved. | Automated communications are outside of scope. | N/A |
| 7 | What is HR’s specific role in this process, if any? | Non-blocking | Leave unresolved. | Not needed for BRs. | N/A |
| 8 | Should new employees receive any communication or visibility into their equipment status? | Non-blocking | Leave unresolved. | Outside of scope. | N/A |
| 9 | What is the process when a request is Cancelled — who can cancel and why? | Blocking | Assume only IT can cancel, with a reason. | Needed to plan flow of lifecycle, BR-013 | IT Department |
| 10 | Which existing company tools are expected to support this process? | Blocking | Assume an existing web platform. | Needed for TRs. | IT Department |

# What I Learned:

- Not every unknown must be answered before proceeding on a project.

- Assumptions should always be documented to prevent confusion and future defects.

- Assumptions are not a permanent answer, someone should be held accountable for answering them.

- For a RTM to be produced, open questions need to be eliminated so that technical requirements and functional requirements can be defined precisely.

- Open questions which do not block the software development lifecycle may remain unresolved, sometimes because they are not needed to accomplish the business goals, and other times because they are outside of the scope of the project.

- When open questions must be resolved, assumptions can be made and clearly documented.